# Construction site report

Replace the bracketed prompts with your information. Keep unconfirmed items explicit and review before sharing. Repeat the tracking fields for each item.

PROJECT  [Project name and site address]

REPORT  [Number, version, date and time]

AUTHOR  [Name and role]

ATTENDANCE  [Present, absent and companies represented]

PURPOSE  [Coordination meeting, progress visit or focused review]

PROGRESS  [Work observed since the previous review, by location and trade]

ITEM  [A stable identifier carried across reports]

OBSERVATION  [What was observed and its precise location]

DECISION  [Confirmed decision and decision maker, or “to be confirmed”]

ACTION  [Expected result, owner, due date and dependency]

STATUS  [Open, in progress, blocked, or completed and checked]

REFERENCES  [Drawing, photograph or document reference and version]

NEXT REVIEW  [Date and items to check]

DISTRIBUTION  [Recipients and the date this version was issued]

# Completed fictional example

This example illustrates how to write the report. It does not describe a notefield customer. Remove this page before sending your own document.

PROJECT  Commercial premises refurbishment, building B

REPORT  CR-08, site visit on 8 September 2026

ATTENDEES  Lea, coordinator; Samir, electrical contractor; Alice, partitions contractor

OBSERVATION ELEC-07  The panel identification drawing was unavailable during the plant-room visit.

DECISION  Closing the affected partition remains subject to review of the drawing. No approval to close it is recorded at this stage.

ACTION  Samir sends the identification drawing to Lea by 10 September. Lea then confirms to Alice whether the planned work can proceed.

DEPENDENCY  The partitions team is waiting for that confirmation.

STATUS  Awaiting document.

NEXT REVIEW  Check receipt of the drawing and record the decision. Do not infer approval merely because a file has been sent.

# Guide and review notes

https://notefield.work/blog/construction-site-report-template

This template records findings and follow-up. Adapt it to your trade, recipient and your organization’s review procedures.